# Inkarp Website Pre Launch Testing Checklist

Final review and production approval

Prepared for Pavan Kumar  |  Prepared by Gounikadi Sharath Yadav  |  16 October 2026

# Purpose and approval request

This checklist is provided for the final review of the new Inkarp website before it is moved to the official production domain. It is designed for manual testing, AI-assisted testing, automated crawling, or a combination of these methods. Please record evidence for failures, assign an owner, and approve launch only after every critical item passes and all accepted exceptions are documented.

# Test environment

| Field | Value |
| --- | --- |
| Test address | https://nextapp.72.60.98.245.nip.io |
| Production domain | https://www.inkarp.co.in |
| Review owner | Pavan Kumar |
| Prepared by | Gounikadi Sharath Yadav |
| Test cycle | Pre-launch final review |
| Status values | Pass / Fail / Not applicable / Not tested |
| Priority definitions | P0 launch blocker / P1 high / P2 normal / P3 minor |

The temporary test address may display a browser security warning. Record certificate results separately for the production domain because the warning is expected to disappear after deployment.

# Website scope baseline

| Page group | Count | Required coverage |
| --- | --- | --- |
| Product detail pages | 425 | Every URL: automated baseline plus manual visual and functional review |
| Blog articles | 25 | Every URL: content, links, media, SEO and sharing |
| CATALYSTCue issues | 13 | Every issue and every linked PDF or article |
| Workflow pages | 81 | Every URL: content, product mapping, navigation and SEO |
| October webinar pages | All published | Every webinar page, registration link and date state |
| Legacy URL redirects | 556 | Every source URL, final destination and redirect chain |
| Core and utility pages | All published | Home, Products, Blog, Webinars, Events, Contact, Service, Careers, About, Awards, Resources, Compare, Quote, policies, thank-you and error pages |

Control note: the numerical baseline above is taken from the launch update. Before approval, compare it with the final sitemap and route export. Resolve every difference; do not treat an unexplained missing or extra URL as passed.

# How to use this checklist

Test the final production build and repeat the critical smoke test after DNS or domain cutover.

Run automated checks across every discoverable URL. Manually review every core page, every new or changed page, every form and interactive feature, and representative pages at each template breakpoint.

For each failure, record the exact URL, device, browser, steps, expected result, actual result, screenshot or video, severity, owner and retest result.

Use clean sessions as well as returning-user sessions. Test with cookies enabled and disabled, slow network conditions, keyboard-only navigation and common mobile viewport sizes.

Mark Not applicable only with a reason. Blank status means Not tested.

# Release decision rules

| Decision | Rule |
| --- | --- |
| Go | All P0 and P1 tests pass; P2 and P3 defects are fixed or formally accepted; backup and rollback are ready. |
| Conditional go | No P0 defects; named approver accepts remaining P1 or P2 risk with owner and due date. |
| No go | Any broken critical journey, form delivery failure, wrong production indexing control, security exposure, data loss, widespread broken links or unusable mobile experience. |

## Page inventory and coverage control

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 001 | Export the final sitemap or route inventory and assign a unique row to every indexable URL. | Every public URL is listed once with template, owner and status. | Automated export plus manual reconciliation | P / F / N/A |  |
| 002 | Reconcile inventory counts with 425 products, 25 blogs, 13 CATALYSTCue issues, 81 workflows, all October webinars and all core pages. | Counts match or differences have written approval. | Count report | P / F / N/A |  |
| 003 | Identify draft, duplicate, archived, parameter, search-result and session URLs. | Only intended URLs are indexable and included in scope. | Crawler and route review | P / F / N/A |  |
| 004 | Confirm each URL uses the intended lowercase slug, separators and trailing-slash policy. | URL format is consistent and stable. | Automated URL rules | P / F / N/A |  |
| 005 | Open every sitemap URL and record HTTP status, redirect and final URL. | Each intended page returns 200 with no unexpected redirect. | Crawler | P / F / N/A |  |
| 006 | Test orphan-page detection against sitemap and internal crawl. | No intended page lacks an internal path. | Crawler comparison | P / F / N/A |  |
| 007 | Confirm unpublished content is absent from navigation, sitemap, search and APIs. | Draft or restricted content is not publicly discoverable. | Search and endpoint review | P / F / N/A |  |
| 008 | Keep a separate execution register for every page URL. | Each URL has tester, date, result and defect reference. | URL register | P / F / N/A |  |

## Global page checks for every URL

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 009 | Load each page directly in a new session. | Page loads completely without blank state, crash or console-visible user error. | Manual or automated as applicable | P / F / N/A |  |
| 010 | Refresh each dynamic route and deep link. | No 404, server error or loss of state that should persist. | Manual or automated as applicable | P / F / N/A |  |
| 011 | Check header, logo, primary navigation and active state. | Branding and navigation are correct and consistent. | Manual or automated as applicable | P / F / N/A |  |
| 012 | Check footer links, addresses, phone numbers, email links and legal links. | All details are current and links open correctly. | Manual or automated as applicable | P / F / N/A |  |
| 013 | Review page title, main heading and introductory copy. | Content matches the page purpose and has one clear H1. | Manual or automated as applicable | P / F / N/A |  |
| 014 | Check spelling, grammar, punctuation, capitalization and product terminology. | No visible copy errors or inconsistent naming. | Manual or automated as applicable | P / F / N/A |  |
| 015 | Verify all images and logos. | Correct asset, sharp display, no distortion, no broken placeholder. | Manual or automated as applicable | P / F / N/A |  |
| 016 | Verify buttons and text links in normal, hover, focus, active and disabled states. | States are visible and actions match labels. | Manual or automated as applicable | P / F / N/A |  |
| 017 | Open internal links and confirm their final destinations. | No broken link, wrong page, unexpected new tab or redirect chain. | Manual or automated as applicable | P / F / N/A |  |
| 018 | Open external links and downloads. | Destination is valid; external-tab and download behavior is intentional. | Manual or automated as applicable | P / F / N/A |  |
| 019 | Check breadcrumbs where present. | Hierarchy, labels, links and structured data agree. | Manual or automated as applicable | P / F / N/A |  |
| 020 | Check page at top, middle and bottom while scrolling. | No overlapping sticky elements, layout jump or hidden content. | Manual or automated as applicable | P / F / N/A |  |
| 021 | Use browser back and forward controls. | History and restored state behave correctly. | Manual or automated as applicable | P / F / N/A |  |
| 022 | Test query strings and fragments used by campaigns or anchors. | Target content opens without damaging layout. | Manual or automated as applicable | P / F / N/A |  |
| 023 | Print or save to PDF for content-heavy pages where useful. | Essential content remains readable; no accidental hidden sensitive content. | Manual or automated as applicable | P / F / N/A |  |
| 024 | Check empty, loading, error and unavailable-content states. | States explain the issue and provide a safe next action. | Manual or automated as applicable | P / F / N/A |  |

## SEO metadata and indexability for every indexable page

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 025 | Check unique HTML title. | Title exists, describes the page, is not duplicated and fits the agreed length policy. | SEO crawler | P / F / N/A |  |
| 026 | Check meta description. | Description exists, is accurate, unique and avoids truncation or keyword stuffing. | SEO crawler | P / F / N/A |  |
| 027 | Check canonical URL. | Canonical is absolute, uses production HTTPS and points to the preferred indexable URL. | Source and crawler | P / F / N/A |  |
| 028 | Check robots meta and X-Robots-Tag. | Indexable pages allow indexing; utility, session and duplicate pages use intended controls. | Header and source | P / F / N/A |  |
| 029 | Check H1 count and heading hierarchy. | One meaningful H1; H2-H6 order represents the content structure. | Crawler and manual | P / F / N/A |  |
| 030 | Check image alternative text. | Informative images have useful alt text; decorative images use empty alt. | Accessibility crawler | P / F / N/A |  |
| 031 | Check Open Graph title, description, image and URL. | Shared preview is accurate and image meets platform requirements. | Source and social debugger | P / F / N/A |  |
| 032 | Check X or Twitter card metadata. | Card type and content are correct where configured. | Source | P / F / N/A |  |
| 033 | Validate JSON-LD or other structured data. | Valid schema, correct type, production URLs and visible-content agreement. | Schema validator | P / F / N/A |  |
| 034 | Check Product schema on product pages. | Name, image, brand and permitted properties match visible data; no unsupported claims. | Schema validator | P / F / N/A |  |
| 035 | Check Article schema on blogs and magazine content. | Headline, author, dates, image and publisher are correct. | Schema validator | P / F / N/A |  |
| 036 | Check Event schema on webinars and events. | Dates, timezone, location or online status, organizer and event state are correct. | Schema validator | P / F / N/A |  |
| 037 | Check FAQ and Breadcrumb schema where present. | Markup matches visible questions and navigation. | Schema validator | P / F / N/A |  |
| 038 | Check hreflang or language declarations if used. | Language and regional targets are valid and reciprocal. | Crawler | P / F / N/A |  |
| 039 | Check sitemap inclusion. | Every intended canonical page appears once; excluded pages do not appear. | Sitemap comparison | P / F / N/A |  |
| 040 | Check last-modified values where supplied. | Dates are valid and reflect meaningful content updates. | Sitemap review | P / F / N/A |  |
| 041 | Check robots.txt. | Production file permits required crawling, blocks intended paths and declares correct sitemap. | Direct request | P / F / N/A |  |
| 042 | Search for staging hostnames in rendered HTML, canonical tags, schema, sitemap and assets. | No temporary hostname remains after launch. | Repository and crawl search | P / F / N/A |  |
| 043 | Check pagination and filtered URL handling. | No uncontrolled duplicate indexation; canonical and linking policy are consistent. | Crawler | P / F / N/A |  |
| 044 | Check status codes for missing and removed pages. | True missing URLs return 404 or 410, not a soft 404 with 200. | HTTP test | P / F / N/A |  |

## Product catalogue and product detail pages

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 045 | Review all 425 product URLs against the approved product inventory. | No product is missing, duplicated or assigned the wrong slug. | Manual or automated as applicable | P / F / N/A |  |
| 046 | Verify product name, model, brand and category. | Details match approved source data and on-page labels. | Manual or automated as applicable | P / F / N/A |  |
| 047 | Verify overview, features, specifications and applications. | Content is complete, correctly formatted and product-specific. | Manual or automated as applicable | P / F / N/A |  |
| 048 | Check specification tables on desktop and mobile. | Values align correctly, units are present and horizontal overflow is usable. | Manual or automated as applicable | P / F / N/A |  |
| 049 | Verify primary, gallery and transparent-background images. | Correct product shown; gallery controls, zoom and thumbnails work. | Manual or automated as applicable | P / F / N/A |  |
| 050 | Verify brochures, manuals, videos and related downloads. | Correct file opens, file is readable, name is meaningful and no broken asset. | Manual or automated as applicable | P / F / N/A |  |
| 051 | Test Request Quote action from each product template. | Selected product is carried into the correct form or quote list. | Manual or automated as applicable | P / F / N/A |  |
| 052 | Test Add to Quote, remove, quantity or notes where available. | Basket state and count remain accurate across navigation and refresh. | Manual or automated as applicable | P / F / N/A |  |
| 053 | Test Add to Compare and compare limits. | Eligible item is added once; limits and messages are clear. | Manual or automated as applicable | P / F / N/A |  |
| 054 | Verify related and recommended products. | Links are relevant and lead to valid products. | Manual or automated as applicable | P / F / N/A |  |
| 055 | Check product breadcrumb and category return path. | Hierarchy and navigation are correct. | Manual or automated as applicable | P / F / N/A |  |
| 056 | Check discontinued or unavailable products if any. | Status and alternative action are clear; SEO treatment is approved. | Manual or automated as applicable | P / F / N/A |  |
| 057 | Review 51 new JeioTech products. | All new pages, names, categories, specifications and images are complete. | Manual or automated as applicable | P / F / N/A |  |
| 058 | Review four new Hitachi thermal analysis products. | NEXTA DSC, NEXTA STA, TMA7000 and NEXTA DMA200 pages are correct. | Manual or automated as applicable | P / F / N/A |  |
| 059 | Review updated Bandelin product pages. | Changed copy, images, metadata and downloads are approved. | Manual or automated as applicable | P / F / N/A |  |
| 060 | Check brand logos and repaired image references. | Current logo is used consistently and no legacy broken path remains. | Manual or automated as applicable | P / F / N/A |  |

## Listing search filter and navigation

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 061 | Test product search with exact product, partial name, model, brand, category and common misspelling. | Relevant results appear with usable ranking and no crash. | Manual or automated as applicable | P / F / N/A |  |
| 062 | Test an empty search and a no-result search. | Helpful state appears with recovery options. | Manual or automated as applicable | P / F / N/A |  |
| 063 | Test filters individually and in combinations. | Results, counts and active filter labels are accurate. | Manual or automated as applicable | P / F / N/A |  |
| 064 | Clear one filter and clear all filters. | Results reset correctly without stale selection. | Manual or automated as applicable | P / F / N/A |  |
| 065 | Test sort controls if present. | Order changes correctly and remains understandable. | Manual or automated as applicable | P / F / N/A |  |
| 066 | Test pagination, load more or infinite scroll. | No duplicates or skipped records; focus and history are usable. | Manual or automated as applicable | P / F / N/A |  |
| 067 | Open a result and return to listing. | Prior search, filters and scroll position restore as designed. | Manual or automated as applicable | P / F / N/A |  |
| 068 | Test header navigation, menus, mobile menu and submenu links. | Every item is reachable and closes or opens predictably. | Manual or automated as applicable | P / F / N/A |  |
| 069 | Test keyboard navigation through menus. | Focus order, Enter, Space, Escape and arrow behavior are usable. | Manual or automated as applicable | P / F / N/A |  |
| 070 | Check search-log behavior and privacy. | Only intended non-sensitive data is recorded; failure does not break search. | Manual or automated as applicable | P / F / N/A |  |

## Quote list and enquiry journeys

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 071 | Add one product to the Quote List. | Correct product appears once with a clear confirmation. | Manual or automated as applicable | P / F / N/A |  |
| 072 | Add several products from different pages. | All selected items persist and count is accurate. | Manual or automated as applicable | P / F / N/A |  |
| 073 | Attempt to add the same product again. | Duplicate is prevented or handled clearly. | Manual or automated as applicable | P / F / N/A |  |
| 074 | Remove one item and clear the list. | Only intended items are removed and UI updates immediately. | Manual or automated as applicable | P / F / N/A |  |
| 075 | Refresh, close and reopen the browser. | Local saved state follows the approved persistence rule. | Manual or automated as applicable | P / F / N/A |  |
| 076 | Open Quote page with an empty list. | Helpful empty state links back to products. | Manual or automated as applicable | P / F / N/A |  |
| 077 | Submit a valid multi-product quote. | Success state appears; database record and required emails contain correct products and contact data. | Manual or automated as applicable | P / F / N/A |  |
| 078 | Submit missing and invalid fields. | Inline validation prevents submission and identifies each issue. | Manual or automated as applicable | P / F / N/A |  |
| 079 | Double-click Submit or retry on a slow network. | No accidental duplicate request or duplicate email. | Manual or automated as applicable | P / F / N/A |  |
| 080 | Test product enquiry form from a product page. | Product context, source page and attribution reach the correct recipient. | Manual or automated as applicable | P / F / N/A |  |
| 081 | Test phone, email and message boundary values. | Accepted formats work; unsafe or excessive input is rejected safely. | Manual or automated as applicable | P / F / N/A |  |
| 082 | Test consent and privacy link if present. | Required consent is enforced and policy opens correctly. | Manual or automated as applicable | P / F / N/A |  |
| 083 | Verify thank-you page and follow-up navigation. | Message is accurate and conversion tracking fires once. | Manual or automated as applicable | P / F / N/A |  |
| 084 | Verify server failure behavior. | User sees a safe retry message; entered data is not unnecessarily lost. | Manual or automated as applicable | P / F / N/A |  |

## Product comparison

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 085 | Open Compare with no products. | Clear empty state directs visitor to products. | Manual or automated as applicable | P / F / N/A |  |
| 086 | Add two eligible products. | Correct products and comparable attributes appear side by side. | Manual or automated as applicable | P / F / N/A |  |
| 087 | Add the allowed maximum and one beyond it. | Limit is enforced with a clear message. | Manual or automated as applicable | P / F / N/A |  |
| 088 | Attempt duplicate addition. | No duplicate comparison column. | Manual or automated as applicable | P / F / N/A |  |
| 089 | Remove a compared product. | Remaining products and layout update correctly. | Manual or automated as applicable | P / F / N/A |  |
| 090 | Check missing specification values. | Missing data is labelled consistently and does not shift rows. | Manual or automated as applicable | P / F / N/A |  |
| 091 | Check comparison on narrow mobile screens. | Labels remain associated with values and scrolling is usable. | Manual or automated as applicable | P / F / N/A |  |
| 092 | Navigate to product and back. | Compare selection persists according to design. | Manual or automated as applicable | P / F / N/A |  |
| 093 | Move compared products to quote workflow where offered. | Correct product selection reaches the Quote List. | Manual or automated as applicable | P / F / N/A |  |

## Solution Finder

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 094 | Start the Solution Finder from its page and each site-wide prompt. | Correct first step opens and source placement is captured. | Manual or automated as applicable | P / F / N/A |  |
| 095 | Complete every question using valid choices. | Progress, labels, back action and selected answers remain accurate. | Manual or automated as applicable | P / F / N/A |  |
| 096 | Test required questions and attempted early submission. | Missing answers are clearly identified. | Manual or automated as applicable | P / F / N/A |  |
| 097 | Test back, edit and restart actions. | Recommendations update and stale answers are cleared when required. | Manual or automated as applicable | P / F / N/A |  |
| 098 | Submit representative combinations for each industry and objective. | Results are relevant, explainable and link to existing products. | Manual or automated as applicable | P / F / N/A |  |
| 099 | Test free-text or institution lookup where present. | Search, selection and no-result states are safe and usable. | Manual or automated as applicable | P / F / N/A |  |
| 100 | Review AI-generated recommendation language. | No invented specifications, prices, availability or suitability guarantees. | Manual or automated as applicable | P / F / N/A |  |
| 101 | Test AI service timeout, invalid response and unavailable service. | Fallback or error path remains useful and does not lose the session. | Manual or automated as applicable | P / F / N/A |  |
| 102 | Open generated result URL in same and new session. | Authorized intended report loads; invalid session shows safe error. | Manual or automated as applicable | P / F / N/A |  |
| 103 | Submit lead or email report. | Correct report URL and contact details reach intended recipients. | Manual or automated as applicable | P / F / N/A |  |
| 104 | Verify recommendations against catalogue data. | Names, models, brands, links and images are current. | Manual or automated as applicable | P / F / N/A |  |
| 105 | Check analytics for start, step, completion and lead. | Events fire once with approved non-sensitive parameters. | Manual or automated as applicable | P / F / N/A |  |

## Dexter chat assistant

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 106 | Open, minimize, restore and close Dexter on desktop and mobile. | Widget state is stable and does not cover critical controls. | Manual or automated as applicable | P / F / N/A |  |
| 107 | Ask for a known product, application and brand. | Answer uses current catalogue data and working links. | Manual or automated as applicable | P / F / N/A |  |
| 108 | Ask for price, availability, delivery date and compatibility. | Assistant avoids unsupported promises and offers an enquiry or quote path. | Manual or automated as applicable | P / F / N/A |  |
| 109 | Ask an unrelated or unsafe question. | Assistant stays within purpose and responds safely. | Manual or automated as applicable | P / F / N/A |  |
| 110 | Test local fallback and configured AI provider path. | Both modes return usable responses without exposing implementation details. | Manual or automated as applicable | P / F / N/A |  |
| 111 | Test tool links generated in chat. | Links open valid internal pages and preserve expected state. | Manual or automated as applicable | P / F / N/A |  |
| 112 | Submit a chat enquiry. | Correct contact data and transcript fields are stored and emailed as designed. | Manual or automated as applicable | P / F / N/A |  |
| 113 | Test AI timeout, rate limit and malformed output. | Friendly recovery appears; page remains responsive. | Manual or automated as applicable | P / F / N/A |  |
| 114 | Enter HTML, script-like input and prompt-injection text. | No script execution, secret disclosure or policy override. | Manual or automated as applicable | P / F / N/A |  |
| 115 | Review chat on keyboard and screen reader. | Focus moves logically; messages and controls have accessible names. | Manual or automated as applicable | P / F / N/A |  |
| 116 | Check chat privacy messaging and data retention statement. | User is informed appropriately before personal data submission. | Manual or automated as applicable | P / F / N/A |  |

## Contact service careers and other forms

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 117 | Submit Contact form for every enquiry category. | Correct department routing, validation, database entry and emails. | Manual or automated as applicable | P / F / N/A |  |
| 118 | Test state and nearest-branch selection. | Correct branch, distance or contact guidance appears. | Manual or automated as applicable | P / F / N/A |  |
| 119 | Test location permission allowed, denied and unavailable. | Finder handles each outcome and offers a manual alternative. | Manual or automated as applicable | P / F / N/A |  |
| 120 | Test map, branch phone and email actions. | Correct branch details and usable links. | Manual or automated as applicable | P / F / N/A |  |
| 121 | Submit Service request with valid details. | Request reaches service channel with instrument and serial data. | Manual or automated as applicable | P / F / N/A |  |
| 122 | Submit Careers form and allowed attachment. | Application is received with correct job context and attachment. | Manual or automated as applicable | P / F / N/A |  |
| 123 | Test blocked attachment type, oversized file and renamed executable. | Unsafe file is rejected without upload or server error. | Manual or automated as applicable | P / F / N/A |  |
| 124 | Test catalogue OTP request, invalid OTP, expired OTP and resend. | OTP controls, expiry and retry behavior work without account enumeration. | Manual or automated as applicable | P / F / N/A |  |
| 125 | Download catalogue after valid OTP. | Correct current file downloads and tracking records once. | Manual or automated as applicable | P / F / N/A |  |
| 126 | Test spam honeypot, rate limits and repeated submissions. | Automated abuse is limited while genuine users receive a clear response. | Manual or automated as applicable | P / F / N/A |  |
| 127 | Verify reply-to, sender identity and email formatting. | Messages pass through intended mail path and contain no broken markup. | Manual or automated as applicable | P / F / N/A |  |
| 128 | Verify submitted data sanitization. | Stored and emailed values cannot inject HTML, headers, scripts or database operators. | Manual or automated as applicable | P / F / N/A |  |
| 129 | Check form attribution fields. | UTM, referrer, page URL, device and timestamp are accurate and privacy-approved. | Manual or automated as applicable | P / F / N/A |  |

## Content sections and downloads

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 130 | Review all 25 blog articles. | Title, date, author if used, body, images, internal links and metadata are correct. | Manual or automated as applicable | P / F / N/A |  |
| 131 | Review all 13 CATALYSTCue issues. | Issue label, cover, summary, article links and downloads are complete. | Manual or automated as applicable | P / F / N/A |  |
| 132 | Open every CATALYSTCue and application-resource PDF. | Correct PDF loads, is readable, named correctly and not corrupted. | Manual or automated as applicable | P / F / N/A |  |
| 133 | Review all 81 workflow pages. | Industry, topic, challenge, solution and mapped products are correct. | Manual or automated as applicable | P / F / N/A |  |
| 134 | Test workflow hierarchy and cross-links. | Industry and topic routes lead to correct parents, children and products. | Manual or automated as applicable | P / F / N/A |  |
| 135 | Review every October webinar page. | Title, speaker, date, timezone, status, registration and recording state are correct. | Manual or automated as applicable | P / F / N/A |  |
| 136 | Review Events page for past, current and future events. | Date grouping and registration links match event status. | Manual or automated as applicable | P / F / N/A |  |
| 137 | Review About or Our Story, Awards and Service content. | Copy, images, facts, dates and calls to action are approved. | Manual or automated as applicable | P / F / N/A |  |
| 138 | Review Privacy Policy and Terms and Conditions. | Approved text is present, readable and linked from required locations. | Manual or automated as applicable | P / F / N/A |  |
| 139 | Check downloadable filenames and file metadata. | Files use meaningful names and do not expose internal paths or unintended personal metadata. | Manual or automated as applicable | P / F / N/A |  |

## Redirects and error handling

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 140 | Test all 556 legacy source URLs. | Each returns the approved permanent redirect to the closest relevant live page. | Automated HTTP redirect test | P / F / N/A |  |
| 141 | Check redirect status. | Permanent moves use 301 or 308 as agreed; temporary redirects are justified. | HTTP headers | P / F / N/A |  |
| 142 | Check redirect chains and loops. | One hop where possible; no loop or repeated host/protocol hop. | Crawler | P / F / N/A |  |
| 143 | Check query parameters and fragments on important legacy links. | Useful campaign or anchor information is preserved where required. | Manual or automated as applicable | P / F / N/A |  |
| 144 | Test legacy URLs from Google, email and brochure examples. | They land on the intended content without warning or dead end. | Manual or automated as applicable | P / F / N/A |  |
| 145 | Test www, non-www, HTTP, HTTPS and case variants. | All variants resolve to one preferred HTTPS host without loops. | Manual or automated as applicable | P / F / N/A |  |
| 146 | Open a random unknown path. | Custom 404 returns true 404 and offers search, navigation or home link. | Manual or automated as applicable | P / F / N/A |  |
| 147 | Trigger a safe server error in test if supported. | 500 experience is branded, non-sensitive and recoverable. | Manual or automated as applicable | P / F / N/A |  |
| 148 | Check removed assets and PDFs referenced externally. | Redirect, replacement or intentional 404 behavior is documented. | Manual or automated as applicable | P / F / N/A |  |

## Responsive browser and device coverage

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 149 | Test current Chrome, Edge, Firefox and Safari where available. | Core journeys and visual layout work consistently. | Manual or automated as applicable | P / F / N/A |  |
| 150 | Test iPhone Safari and Android Chrome. | Navigation, forms, scrolling and interactive tools are usable. | Manual or automated as applicable | P / F / N/A |  |
| 151 | Test common widths around 320, 375, 768, 1024, 1366 and wide desktop. | No horizontal overflow, clipping or unusable control. | Manual or automated as applicable | P / F / N/A |  |
| 152 | Rotate phone and tablet. | Layout reflows without losing data or focus. | Manual or automated as applicable | P / F / N/A |  |
| 153 | Zoom desktop to 200 percent. | Content remains usable without overlap or hidden controls. | Manual or automated as applicable | P / F / N/A |  |
| 154 | Increase mobile text size. | Text reflows and controls remain reachable. | Manual or automated as applicable | P / F / N/A |  |
| 155 | Test touch targets and gestures. | Controls are large enough and do not require hover. | Manual or automated as applicable | P / F / N/A |  |
| 156 | Test virtual keyboard on forms and chat. | Fields remain visible; appropriate input type appears. | Manual or automated as applicable | P / F / N/A |  |
| 157 | Test slow 3G and intermittent network. | Loading feedback appears and retry does not corrupt state. | Manual or automated as applicable | P / F / N/A |  |
| 158 | Test with browser cache disabled and a returning cached session. | Fresh and cached loads show the current release. | Manual or automated as applicable | P / F / N/A |  |

## Accessibility

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 159 | Navigate every critical journey using keyboard only. | Logical focus order, visible focus and no keyboard trap. | Manual or automated as applicable | P / F / N/A |  |
| 160 | Test skip link and landmark structure. | User can bypass repeated content; header, nav, main and footer are identifiable. | Manual or automated as applicable | P / F / N/A |  |
| 161 | Check accessible names for links, buttons, fields, icons and dialogs. | Names describe purpose and duplicate controls are distinguishable. | Manual or automated as applicable | P / F / N/A |  |
| 162 | Check labels, instructions, required state and validation errors. | Form information is programmatically associated and announced. | Manual or automated as applicable | P / F / N/A |  |
| 163 | Check color contrast for text, icons, focus and error states. | Contrast meets WCAG 2.2 AA targets. | Manual or automated as applicable | P / F / N/A |  |
| 164 | Check content without color. | Meaning is not conveyed by color alone. | Manual or automated as applicable | P / F / N/A |  |
| 165 | Check images, charts, maps and icons. | Equivalent text is available where information is conveyed. | Manual or automated as applicable | P / F / N/A |  |
| 166 | Check modal, menu, chat and accordion focus management. | Focus enters, remains appropriately, and returns to trigger. | Manual or automated as applicable | P / F / N/A |  |
| 167 | Check page language and meaningful link text. | Language is declared and links make sense out of context. | Manual or automated as applicable | P / F / N/A |  |
| 168 | Run automated accessibility scan on every template. | No unresolved critical or serious violations. | Manual or automated as applicable | P / F / N/A |  |
| 169 | Screen-reader test key pages and forms. | Reading order, headings, states and errors are understandable. | Manual or automated as applicable | P / F / N/A |  |
| 170 | Check motion, autoplay and animation. | No harmful flashing; reduced-motion preference is respected where relevant. | Manual or automated as applicable | P / F / N/A |  |

## Performance and technical quality

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 171 | Measure Core Web Vitals on representative templates. | LCP, INP and CLS meet agreed targets on mobile and desktop. | Lighthouse and field-ready test | P / F / N/A |  |
| 172 | Run Lighthouse for performance, accessibility, best practices and SEO. | Scores meet release target or exceptions are approved. | Lighthouse | P / F / N/A |  |
| 173 | Check image format, dimensions, lazy loading and responsive sources. | Images are appropriately sized and do not cause layout shift. | Network and source | P / F / N/A |  |
| 174 | Check font loading. | No invisible-text delay, excessive font variants or disruptive layout shift. | Performance trace | P / F / N/A |  |
| 175 | Review JavaScript and CSS payloads. | No unexpected large bundle or unused payload blocking key interaction. | Build and network report | P / F / N/A |  |
| 176 | Check caching and compression headers. | Static assets cache safely and text assets are compressed. | HTTP headers | P / F / N/A |  |
| 177 | Check API response time and failure handling. | Forms, search, chat and finder meet agreed response time and time out safely. | Network tests | P / F / N/A |  |
| 178 | Check console errors and failed network requests. | No unexplained error, 404 asset or blocked critical request. | Browser console | P / F / N/A |  |
| 179 | Test under modest concurrent use or repeated submissions. | No data corruption, uncontrolled mail flood or severe slowdown. | Controlled load test | P / F / N/A |  |
| 180 | Verify production build and startup. | Build completes without blocking error and server starts with required environment variables. | Build log | P / F / N/A |  |

## Security privacy and compliance

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 181 | Verify production TLS certificate and HTTPS. | Valid certificate, correct host and no mixed content. | TLS and browser check | P / F / N/A |  |
| 182 | Check security headers. | HSTS, CSP, frame protection, content-type protection, referrer policy and permissions policy are appropriate. | Header scan | P / F / N/A |  |
| 183 | Check secrets and environment values. | No API key, password, SMTP credential, database URI or private token appears client-side or in repository output. | Repository and bundle scan | P / F / N/A |  |
| 184 | Test input injection on forms, search, chat and URL parameters. | Input is validated and encoded; no XSS, header injection or database injection. | Security test | P / F / N/A |  |
| 185 | Test API methods and malformed payloads. | Unsupported methods fail safely; validation does not reveal stack traces. | API tests | P / F / N/A |  |
| 186 | Check rate limiting on mail, chat, OTP, search logging and lead APIs. | Abuse is restricted with safe and understandable responses. | Controlled test | P / F / N/A |  |
| 187 | Check access to result sessions and stored submissions. | Unintended users cannot enumerate or read private records. | Authorization test | P / F / N/A |  |
| 188 | Check cookies and browser storage. | Only intended data is stored with appropriate flags and retention. | Manual or automated as applicable | P / F / N/A |  |
| 189 | Check consent behavior for non-essential tracking. | Tracking follows approved consent and regional policy. | Manual or automated as applicable | P / F / N/A |  |
| 190 | Review privacy disclosures against collected fields. | Contact, attribution, location, chat and application data are disclosed appropriately. | Manual or automated as applicable | P / F / N/A |  |
| 191 | Check third-party scripts and outbound requests. | Only approved services load; failures do not block the site. | Manual or automated as applicable | P / F / N/A |  |
| 192 | Check dependency and build vulnerability report. | No unaccepted critical or high-severity issue in production dependencies. | Manual or automated as applicable | P / F / N/A |  |
| 193 | Check backup and rollback access. | Authorized team can restore previous site and data without exposing credentials. | Manual or automated as applicable | P / F / N/A |  |

## Analytics measurement and marketing

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 194 | Confirm analytics loads only in intended environment and consent state. | No duplicate property, development pollution or pre-consent tracking. | Manual or automated as applicable | P / F / N/A |  |
| 195 | Test page-view tracking on normal navigation and dynamic routes. | One accurate view per page with production URL and title. | Manual or automated as applicable | P / F / N/A |  |
| 196 | Test product view, search, compare, quote-list and quote-submit events. | Events fire once with correct names and parameters. | Manual or automated as applicable | P / F / N/A |  |
| 197 | Test form start, validation error, submission and success events. | Funnel stages are distinguishable without sending prohibited personal data. | Manual or automated as applicable | P / F / N/A |  |
| 198 | Test Solution Finder and Dexter events. | Starts, completions and leads are captured without sensitive conversation content unless approved. | Manual or automated as applicable | P / F / N/A |  |
| 199 | Test file-download, phone, email and external-link events. | Clicks are recorded once and do not delay navigation. | Manual or automated as applicable | P / F / N/A |  |
| 200 | Test UTM, gclid, fbclid and referrer attribution. | Attribution persists through journey and reaches approved submission fields. | Manual or automated as applicable | P / F / N/A |  |
| 201 | Check conversion tags on thank-you or success events. | Conversion fires only after confirmed success and does not repeat on refresh. | Manual or automated as applicable | P / F / N/A |  |
| 202 | Review analytics in real-time or debug view. | Events arrive in the correct property with expected parameters. | Manual or automated as applicable | P / F / N/A |  |
| 203 | Check 404, site-search and form-error reporting. | Operational issues can be monitored after launch. | Manual or automated as applicable | P / F / N/A |  |

## Deployment and production cutover

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 204 | Freeze the approved content and code version. | Release commit, build identifier and deployment owner are recorded. | Manual or automated as applicable | P / F / N/A |  |
| 205 | Back up the current production site, configuration and required data. | Backup is complete, accessible and restoration steps are verified. | Manual or automated as applicable | P / F / N/A |  |
| 206 | Confirm production environment variables. | Database, mail, analytics, AI services and site URL values point to production. | Manual or automated as applicable | P / F / N/A |  |
| 207 | Confirm DNS and hosting plan. | Records, TTL, certificate and rollback sequence are documented. | Manual or automated as applicable | P / F / N/A |  |
| 208 | Build and deploy the exact approved version. | Deployment completes without warning that affects function or security. | Manual or automated as applicable | P / F / N/A |  |
| 209 | Run production smoke test immediately after cutover. | Home, product, search, quote, contact, service, compare, finder, chat and downloads work. | Manual or automated as applicable | P / F / N/A |  |
| 210 | Verify canonical, sitemap, robots and redirects on production host. | Search engines receive only production URLs and intended indexing rules. | Manual or automated as applicable | P / F / N/A |  |
| 211 | Verify forms and email delivery from production. | Submission, storage, notification and acknowledgement work end to end. | Manual or automated as applicable | P / F / N/A |  |
| 212 | Verify analytics and conversion events on production. | Correct property receives one event per action. | Manual or automated as applicable | P / F / N/A |  |
| 213 | Purge or refresh caches and CDN. | Current assets and pages appear globally without version mismatch. | Manual or automated as applicable | P / F / N/A |  |
| 214 | Remove or restrict temporary environment as planned. | Test host does not create duplicate indexable content or expose data. | Manual or automated as applicable | P / F / N/A |  |
| 215 | Record launch decision and time. | Approver, conditions, open defects and rollback window are documented. | Manual or automated as applicable | P / F / N/A |  |

## Post launch monitoring

| ID | Test item | Expected result | Method or evidence | Status | Issue or remarks |
| --- | --- | --- | --- | --- | --- |
| 216 | Monitor availability and server errors during the first 24 hours. | No sustained outage or rising 5xx rate; alerts reach an owner. | Manual or automated as applicable | P / F / N/A |  |
| 217 | Monitor forms, email, OTP, quote, Finder and chat. | End-to-end journeys continue to succeed in production. | Manual or automated as applicable | P / F / N/A |  |
| 218 | Monitor 404s and redirect failures. | High-value broken paths are corrected promptly. | Manual or automated as applicable | P / F / N/A |  |
| 219 | Monitor image, PDF and other asset errors. | No widespread missing or blocked assets. | Manual or automated as applicable | P / F / N/A |  |
| 220 | Submit or verify sitemap in search-engine tools. | Production sitemap is accepted and accessible. | Manual or automated as applicable | P / F / N/A |  |
| 221 | Inspect indexing and canonical reports. | No staging URL, mass exclusion, duplicate canonical or soft-404 issue. | Manual or automated as applicable | P / F / N/A |  |
| 222 | Monitor Core Web Vitals and real-user performance. | No material regression from pre-launch results. | Manual or automated as applicable | P / F / N/A |  |
| 223 | Monitor analytics volume and conversion funnel. | Traffic and events are plausible; duplicates and gaps are investigated. | Manual or automated as applicable | P / F / N/A |  |
| 224 | Review security, mail and API logs. | No secret leakage, attack spike or uncontrolled retries. | Manual or automated as applicable | P / F / N/A |  |
| 225 | Complete 24-hour and 7-day reviews. | Issues, owners, decisions and final closure are recorded. | Manual or automated as applicable | P / F / N/A |  |
| 226 | Retain rollback readiness until stability is confirmed. | Previous site can be restored within the agreed window. | Manual or automated as applicable | P / F / N/A |  |

# Per page execution register

Copy this table as needed or maintain the same fields in a spreadsheet. There must be one row for every URL in the reconciled inventory. Automated results may be imported, but a named reviewer must own unresolved failures.

| No | URL or page | Type | Method | Status | Priority | Defect ID | Tester and date |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Defect record

| Field | Entry |
| --- | --- |
| Defect ID |  |
| Page URL |  |
| Summary |  |
| Steps to reproduce |  |
| Expected result |  |
| Actual result |  |
| Device and browser |  |
| Evidence link |  |
| Priority and owner |  |
| Fix version |  |
| Retest result and date |  |

# Final approval

| Approval field | Completion |
| --- | --- |
| Total inventory URLs |  |
| Passed |  |
| Failed |  |
| Not applicable with reason |  |
| Not tested |  |
| Open P0 defects |  |
| Open P1 defects |  |
| Accepted exceptions and approver |  |
| Release decision | Go / Conditional go / No go |
| Approved by |  |
| Signature |  |
| Date and time |  |

Approval statement: I have reviewed the recorded results and exceptions. I authorize production launch only under the release decision marked above. Any condition or deferred item is documented with an owner and due date.